# ALWR System Rebuild - Complete Development Plan

Date: November 22, 2025
Purpose: Complete technical specification and phased development roadmap
Business: America Living Will Registry - 24/7 Living Will & Advance Directive Storage Service

## Executive Summary

This document provides a comprehensive plan for rebuilding the ALWR system using modern web technologies. The approach combines a headless CMS (Strapi) for content management with a custom-built API for business logic, providing both flexibility for content editors and robust functionality for customer management.

System Scope:

- Public marketing website (22+ content pages)

- Customer portal (document management, subscriptions)

- Emergency access system (24/7 document retrieval)

- Admin backend (customer management, content management)

- 28 functional modules total

Development Timeline: 4 phases over 6-9 months
 MVP Timeline: 3 months to launch core functionality

## Table of Contents

- Current System Overview

- Proposed Architecture

- Technology Stack

- MVP Definition (Phase 1)

- Phase 2: Enhanced Operations

- Phase 3: Content & Engagement

- Phase 4: Advanced Features

- Database Architecture

- Development Workflow

- Resource Requirements

- Success Metrics

- Risk Mitigation

## 1. Current System Overview

### Business Model

America Living Will Registry provides secure, 24/7 online storage and retrieval of living wills and advance health care directives. Customers receive ID cards with emergency access information, allowing medical personnel to retrieve documents anytime, anywhere.

### Current Technology

- Platform: ColdFusion / dotPUB CMS

- Database: Microsoft SQL Server (1092428_ALWR3)

- Hosting: Hostway servers

- Domain: alwr.com

### Current Website Structure (from Sitemap)

Main Sections:

- Home

- About Us (Company Background, Links, Privacy Policy)

- Join Now (Registration Fees, Registration, Renewal)

- Current Registrants (login portal)

- Education (About Advance Directives, Library)

- Download Free Forms (State, Religious, Canadian, HIPAA Release)

- FAQs

- Seminars

- Rotary Clubs

- Testimonials

- Request Information

Total Content Pages: 22+ pages requiring CMS management

## 2. Proposed Architecture

### Hybrid System Approach

The new system uses a dual-architecture approach combining specialized tools for their strengths:

┌─────────────────────────────────────────────────────────┐

│              FRONTEND (Next.js/React)                    │

│                                                          │

│  Public Website + Customer Portal + Admin Interface     │

└────────────┬─────────────────────────┬──────────────────┘

│                         │

│                         │

┌────────▼────────┐       ┌───────▼──────────┐

│  STRAPI CMS     │       │  CUSTOM API      │

│  (Content)      │       │  (Business)      │

└────────┬────────┘       └───────┬──────────┘

│                         │

┌────────▼────────┐       ┌───────▼──────────┐

│ CMS Database    │       │ Business Database│

│ (Pages/Content) │       │ (Customers/Docs) │

└─────────────────┘       └──────────────────┘

### Component Responsibilities

Strapi CMS Handles:

- Marketing pages content

- About/FAQ/Education pages

- Media library (page images)

- Menu/navigation management

- Blog/articles (if added)

- SEO settings per page

- Content editor interface

Custom API Handles:

- User authentication

- Customer management (CRUD)

- Subscription management

- Document upload/storage

- Payment processing

- Email notifications

- Emergency access system

- ID card generation

- Audit logs (HIPAA compliance)

- Business reporting

Frontend Handles:

- Public website rendering

- Customer portal UI

- Admin dashboard UI

- Form submissions

- User interactions

- API integration layer

## 3. Technology Stack

### Frontend Layer

Framework: Next.js 14 (React 18)

- Server-side rendering for SEO

- Static generation for content pages

- API routes for backend communication

- Image optimization built-in

UI Components:

- Tailwind CSS for styling

- shadcn/ui or Material-UI for components

- React Hook Form for forms

- React Query for data fetching

Libraries:

- Axios for API calls

- React PDF for document viewing

- React Dropzone for file uploads

- Chart.js for dashboards

### Backend Layer

Strapi CMS (Version 4.x)

- Open-source headless CMS

- PostgreSQL database

- REST & GraphQL APIs

- Built-in admin panel

- Media library

- Role-based access control

- Deployment: cms.alwr.com

Custom Business API

- Node.js + Express.js (or Python FastAPI)

- PostgreSQL database

- JWT authentication

- RESTful API design

- Deployment: api.alwr.com

### Infrastructure

Hosting:

- AWS, Google Cloud, or Azure

- Docker containers

- Load balancer for scalability

- CDN for static assets

Database:

- PostgreSQL 15+ (two instances)

- Redis for session/cache

File Storage:

- AWS S3 or Google Cloud Storage

- Encrypted document storage

- HIPAA-compliant configuration

Email Service:

- SendGrid or AWS SES

- Transactional emails

- Newsletter campaigns

Payment Processing:

- Stripe or PayPal

- PCI-DSS compliant

- Subscription billing

### Development Tools

- Git + GitHub for version control

- GitHub Actions for CI/CD

- Docker for containerization

- Jest + Cypress for testing

- Sentry for error tracking

## 4. MVP Definition (Phase 1)

### Timeline: Months 1-3

### Core Objective

Launch a fully functional system covering essential business operations: customer management, document storage, subscription handling, and content management.

## MVP Module 1: Authentication & User Management ⭐

Why Critical: Foundation for all secure operations

### Features

User Registration:

- Email/password signup

- Email verification

- Account activation

- Terms acceptance

- Welcome email

User Login:

- Email/password authentication

- Session management (JWT tokens)

- "Remember me" functionality

- Password reset flow

User Roles:

- Customer (registrant)

- Admin (staff)

- Agent (sales)

- Content Editor (marketing team)

User Profile:

- Edit personal information

- Change password

- Email preferences

- Account settings

Security:

- Password hashing (bcrypt)

- JWT token authentication

- HTTPS enforcement

- Session timeout

- Failed login attempts tracking

### Technical Implementation

Database Tables:

sql

users (

id, email, password_hash, role,

email_verified, created_at, last_login

)

sessions (

id, user_id, token, expires_at

)

API Endpoints:

- POST /api/auth/register

- POST /api/auth/login

- POST /api/auth/logout

- POST /api/auth/forgot-password

- POST /api/auth/reset-password

- GET /api/auth/verify-email

- GET /api/users/me

- PUT /api/users/me

## MVP Module 2: Customer Management ⭐

Why Critical: Core revenue-generating function

### Features

Customer Creation:

- Registration form with validation

- Required fields: name, email, phone, address

- Optional fields: emergency contacts, medical info

- Duplicate detection

- GUID generation

- Account activation

Customer Profile View:

- Personal information display

- Contact details

- Subscription status

- Document count

- Account creation date

- Last activity

Customer Edit:

- Update personal information

- Modify contact details

- Update emergency contacts

- Change status (active/inactive)

- Track modification history

Customer Search:

- Search by name

- Search by email

- Search by customer ID

- Filter by status

- Filter by subscription status

- Search by date range

Customer List:

- Paginated table (20 per page)

- Sort by any column

- Quick filters (active, expired, new)

- Bulk actions

- Export to CSV

### Technical Implementation

Database Tables:

sql

customers (

id, user_id, first_name, last_name,

email, phone, address_line1, address_line2,

city, state, zip, country,

date_of_birth, emergency_contact_name,

emergency_contact_phone, status,

created_at, updated_at, created_by

)

customer_notes (

id, customer_id, user_id, note_text,

created_at

)

API Endpoints:

- POST /api/customers

- GET /api/customers/:id

- PUT /api/customers/:id

- DELETE /api/customers/:id

- GET /api/customers (with filters/pagination)

- GET /api/customers/search?q=query

- POST /api/customers/:id/notes

## MVP Module 3: Subscription Management ⭐

Why Critical: Revenue tracking and service access control

### Features

Subscription Types:

- Individual Plan

- Family Plan

- Organization Plan

- Custom pricing tiers

Subscription Creation:

- Link to customer

- Select plan type

- Set start date

- Set end date (or auto-renew)

- Set price

- Payment method capture

- Invoice generation

Subscription Management:

- View active subscriptions

- Edit subscription details

- Cancel subscription

- Renew subscription

- Upgrade/downgrade plans

- Payment history

- Invoice history

Automatic Processing:

- Expiration detection

- Auto-renewal processing

- Expiration reminder emails (30, 7, 1 day before)

- Payment failure handling

- Grace period management

### Technical Implementation

Database Tables:

sql

subscriptions (

id, customer_id, plan_type,

start_date, end_date, status,

price, billing_cycle, auto_renew,

created_at, updated_at

)

payments (

id, subscription_id, amount,

payment_method, transaction_id,

status, processed_at

)

invoices (

id, customer_id, subscription_id,

invoice_number, amount, status,

issue_date, due_date, paid_date

)

API Endpoints:

- POST /api/subscriptions

- GET /api/subscriptions/:id

- PUT /api/subscriptions/:id

- DELETE /api/subscriptions/:id

- POST /api/subscriptions/:id/renew

- GET /api/customers/:id/subscriptions

- POST /api/payments/process

- GET /api/invoices/:id

## MVP Module 4: Document Management ⭐

Why Critical: Core service - document storage and retrieval

### Features

Document Upload:

- Drag-and-drop interface

- Multiple file support

- File type validation (PDF, DOC, DOCX, JPG, PNG)

- Max file size: 10MB per document

- Virus scanning

- Automatic thumbnail generation

- Metadata capture

Document Types:

- Living Will

- Healthcare Power of Attorney

- Healthcare Proxy

- DNR (Do Not Resuscitate)

- POLST

- Other Advance Directives

Document Management:

- View document list

- Download documents

- Preview documents (in-browser PDF viewer)

- Replace document

- Delete document

- Document version history

- Access logs (who viewed/downloaded)

Document Storage:

- Cloud storage (AWS S3)

- Encrypted at rest

- Secure access URLs (temporary signed URLs)

- HIPAA-compliant storage

- Automatic backups

- Geographic redundancy

### Technical Implementation

Database Tables:

sql

documents (

id, customer_id, document_type,

file_name, file_url, file_size,

mime_type, uploaded_at, uploaded_by,

status, version

)

document_access_logs (

id, document_id, accessed_by,

access_type, ip_address, user_agent,

accessed_at

)

API Endpoints:

- POST /api/documents/upload

- GET /api/documents/:id

- GET /api/documents/:id/download

- DELETE /api/documents/:id

- PUT /api/documents/:id/replace

- GET /api/customers/:id/documents

- GET /api/documents/:id/access-logs

File Storage:

javascript

// S3 bucket structure

s3://alwr-documents/

├── customers/

│   ├── {customer-id}/

│   │   ├── {document-id}_living_will.pdf

│   │   ├── {document-id}_healthcare_proxy.pdf

│   │   └── ...



## MVP Module 5: Emergency Access System ⭐

Why Critical: Core value proposition - 24/7 document access

### Features

Public Emergency Access Page:

- No login required

- Simple lookup form

- HIPAA-compliant access

- Available 24/7

Lookup Methods:

- Patient name + ID card number

- Patient name + date of birth

- Emergency access code

- Multi-factor verification

Document Retrieval:

- View documents in browser

- Download all documents (ZIP)

- Fax to facility option

- Print documents

- Access instructions

Security & Compliance:

- All access logged

- IP address tracking

- Timestamp recording

- Requestor information capture

- Audit trail for HIPAA

- Customer notification of access

### Technical Implementation

Database Tables:

sql

emergency_access_logs (

id, customer_id, accessed_by,

requestor_name, requestor_facility,

access_method, ip_address,

documents_viewed, accessed_at

)

id_cards (

id, customer_id, card_number,

emergency_code, issued_date,

status, deactivated_at

)

API Endpoints:

- POST /api/emergency-access/lookup

- GET /api/emergency-access/verify

- POST /api/emergency-access/retrieve

- GET /api/emergency-access/logs

- POST /api/emergency-access/fax

Frontend Page:

- www.alwr.com/emergency-access

- Simple, clear interface

- Prominent phone number

- Instructions in multiple languages

- Mobile-optimized

## MVP Module 6: Content Management System (Strapi) ⭐

Why Critical: Marketing team needs to update pages without developers

### Features

Page Management:

- Create new pages

- Edit existing pages

- Delete pages

- Publish/unpublish

- Schedule publishing

- Page hierarchy (parent/child)

- URL slug management

- Status (draft, published, archived)

Rich Text Editor:

- WYSIWYG editing

- Text formatting (bold, italic, underline)

- Headings (H1-H6)

- Lists (bullet, numbered)

- Images insertion

- Links (internal, external)

- Tables

- Embed videos (YouTube, Vimeo)

- Custom HTML blocks

Menu Management:

- Create navigation menus

- Add/remove menu items

- Nested menu structure

- Reorder items (drag-and-drop)

- Link to pages or URLs

- Menu locations (header, footer)

Media Library:

- Upload images

- Upload documents (PDF)

- Organize in folders

- Search media

- Image editing (crop, resize)

- Alt text for accessibility

- File management

SEO Management:

- Meta title (per page)

- Meta description

- Keywords

- Open Graph tags

- Twitter Card tags

- Canonical URLs

- XML sitemap generation

### Content Types in Strapi

javascript

// Page Content Type

{

title: String (required),

slug: String (required, unique),

content: RichText,

excerpt: Text,

featuredImage: Media,

seoTitle: String,

seoDescription: Text,

keywords: String,

status: Enum (draft, published, archived),

publishDate: DateTime,

parent: Relation (Page),

template: Enum (default, landing, fullwidth),

order: Integer

}

// Menu Content Type

{

name: String (required),

location: Enum (header, footer),

items: Component (MenuItem, repeatable)

}

// MenuItem Component

{

label: String (required),

url: String,

page: Relation (Page),

target: Enum (self, blank),

order: Integer,

children: Component (MenuItem, repeatable)

}

### Pages to Create (from Sitemap)

Homepage:

- Hero section with value proposition

- How it works section

- Benefits section

- Testimonials

- Call-to-action

Information Pages:

- About Us

- Company Background

- Links

- Privacy Policy

- Terms of Service

Service Pages: 6. How It Works 7. Registration Fees 8. Current Registrants (portal link)

Education Pages: 9. About Advance Directives 10. Library 11. Educational Resources

Download Pages: 12. State Forms 13. Religious Forms 14. Canadian Forms 15. HIPAA Release Forms

Engagement Pages: 16. FAQs 17. Seminars 18. Rotary Clubs 19. Testimonials 20. Request Information (contact form)

Total: 20+ pages managed in Strapi

## MVP Module 7: Customer Portal Frontend ⭐

Why Critical: Customers need self-service interface

### Dashboard Page

URL: /dashboard

Content:

- Welcome message

- Account status overview

- Subscription expiration date

- Document count

- Recent activity

- Quick action buttons

- Renewal reminders

- ID card access

Widgets:

- Subscription status card

- Documents uploaded count

- Days until expiration

- Quick upload button

- Download ID card button

### My Documents Page

URL: /dashboard/documents

Features:

- Document list (grid or table view)

- Upload new document button

- Drag-and-drop upload area

- Document thumbnails

- Document metadata (name, type, date)

- Actions: view, download, delete

- Empty state message

- Upload progress indicator

### My Profile Page

URL: /dashboard/profile

Editable Fields:

- Personal information

- Contact details

- Emergency contacts

- Medical information (optional)

- Email preferences

- Password change

### My Subscription Page

URL: /dashboard/subscription

Information:

- Current plan details

- Renewal date

- Payment method

- Billing history

- Download invoices

- Update payment method

- Cancel subscription (with confirmation)

### ID Card Page

URL: /dashboard/id-card

Features:

- Digital ID card display

- Customer name

- Card number

- Emergency phone number

- QR code

- Download PDF button

- Order physical card button

- Card instructions

## MVP Module 8: Public Website Frontend ⭐

Why Critical: First impression and customer acquisition

### Homepage

URL: /

Sections:

- Hero section

  - Headline: "Your Living Will, Available 24/7 When It Matters Most"

  - Subheadline explaining service

  - Register Now CTA button

  - Login button

- Value proposition

  - 3 key benefits with icons

  - Security/privacy emphasis

  - 24/7 access highlight

- How it works (3-step process)

  - Step 1: Register and upload

  - Step 2: Receive ID card

  - Step 3: Emergency access

- Statistics

  - Years in business

  - Registrants protected

  - States covered

- Testimonials section

- Call-to-action section

- Trust indicators (HIPAA compliance, secure storage)

### Registration Flow

URL: /register (multi-step)

Step 1 - Choose Plan:

- Individual plan option

- Family plan option

- Pricing display

- Feature comparison

Step 2 - Create Account:

- Email address

- Password (with strength meter)

- Confirm password

- Terms acceptance checkbox

Step 3 - Personal Information:

- First name, last name

- Date of birth

- Phone number

- Address fields

- Emergency contact (optional)

Step 4 - Payment:

- Credit card fields (Stripe Elements)

- Billing address

- Coupon/promo code field

- Order summary

- Secure checkout indicators

Step 5 - Confirmation:

- Success message

- Order details

- Next steps instructions

- Login to portal button

- Email confirmation sent

### Login Page

URL: /login

Features:

- Email/password fields

- Remember me checkbox

- Forgot password link

- Login button

- Register link

- Clean, secure design

### Emergency Access Page

URL: /emergency-access

Features:

- Clear instructions

- Patient lookup form

  - Patient name

  - ID card number

  - Date of birth

- Verification step

- Document retrieval

- 24/7 phone number displayed

- Fax option

- Mobile-optimized

### Dynamic Content Pages

URLs: Generated from Strapi

- /about-us

- /how-it-works

- /faq

- /education/advance-directives

- /forms/state-forms

- /seminars

- /testimonials

- /contact

- /privacy-policy

- /terms-of-service

All pages:

- Consistent header/footer

- Navigation menu from Strapi

- Content from Strapi CMS

- Responsive design

- SEO optimized

## MVP Module 9: Admin Backend Interface ⭐

Why Critical: Staff operations and management

### Admin Dashboard

URL: /admin/dashboard

Metrics Display:

- Total registrants

- Active subscriptions

- Expiring subscriptions (30/60/90 days)

- New registrations (today, week, month)

- Document uploads (today)

- Emergency access requests (today)

- Revenue (month, year)

Charts:

- Registration trend (line chart)

- Subscription status (pie chart)

- Revenue by month (bar chart)

Quick Actions:

- Search customer

- Add new customer

- View pending renewals

- Generate reports

### Customer Management

URL: /admin/customers

Customer List:

- Data table with columns:

  - ID

  - Name

  - Email

  - Subscription Status

  - Documents

  - Last Activity

  - Actions

- Search bar

- Filters (status, plan type, date range)

- Pagination

- Sort by any column

- Bulk actions

- Export to CSV

Customer Detail View: URL: /admin/customers/:id

Tabs:

- Overview

  - Personal information

  - Contact details

  - Account status

  - Edit button

- Subscription

  - Current subscription details

  - Payment history

  - Invoices list

  - Renewal management

  - Add subscription button

- Documents

  - Document list

  - View/download documents

  - Upload on behalf

  - Document status

- Activity

  - Login history

  - Document access logs

  - Subscription changes

  - Emergency access events

- Notes

  - Internal notes

  - Add new note

  - Note history

  - Staff comments

Actions:

- Edit customer

- Send email to customer

- Reset password

- Deactivate account

- View audit log

### Subscription Management

URL: /admin/subscriptions

Features:

- All subscriptions list

- Filter by status (active, expired, cancelled)

- Search by customer

- Bulk renewal

- Expiration alerts

- Generate invoices

- Payment processing

### Document Management

URL: /admin/documents

Features:

- All documents list

- Filter by type

- Filter by customer

- Search documents

- Bulk operations

- Storage analytics

- Document verification status

### Reports Section

URL: /admin/reports

Available Reports:

- Customer growth report

- Revenue report

- Subscription expiration report

- Document upload report

- Emergency access report

- Agent performance report

Export Options:

- PDF

- Excel

- CSV

### Content Management Link

URL: Link to Strapi admin

Features:

- Single sign-on (if implemented)

- Or separate login to cms.alwr.com/admin

- Access for content editors only

## MVP Module 10: Email Notification System ⭐

Why Critical: Automated communication

### Email Templates

Welcome Email:

- Triggered: After registration

- Content: Welcome message, next steps, portal link

Email Verification:

- Triggered: After registration

- Content: Verification link, expires in 24 hours

Document Upload Confirmation:

- Triggered: After document upload

- Content: Document details, security information

Subscription Expiration Reminders:

- 30 days before expiration

- 7 days before expiration

- 1 day before expiration

- Content: Renewal link, plan details

Subscription Renewal Confirmation:

- Triggered: After successful renewal

- Content: Thank you, new expiration date, invoice

Payment Failure:

- Triggered: Failed payment

- Content: Update payment method link, account status

Password Reset:

- Triggered: Forgot password request

- Content: Reset link, expires in 1 hour

Emergency Access Notification:

- Triggered: When documents accessed

- Content: Who accessed, when, where

Invoice Email:

- Triggered: Payment processed

- Content: Invoice PDF attached, payment details

### Email Service Integration

- SendGrid or AWS SES

- Template management

- Unsubscribe handling

- Bounce management

- Open/click tracking

## MVP Success Criteria

### Functional Requirements ✅

Authentication:

- Users can register and login

- Password reset works

- Sessions persist correctly

- Role-based access functional

Customer Management:

- Create customer in < 2 minutes

- Search returns results in < 2 seconds

- Edit and save without errors

- All customer data displays correctly

Subscriptions:

- Add subscription in < 1 minute

- Expiration calculated correctly

- Payment processing works

- Invoices generated correctly

Documents:

- Upload completes in < 30 seconds

- Files accessible immediately

- Download works on all devices

- No file corruption

Emergency Access:

- Document retrieval in < 30 seconds

- Available 24/7 (99.9% uptime)

- All access logged for HIPAA

- Phone support working

CMS:

- Content editors can update pages

- Changes publish immediately

- Menu updates reflect instantly

- Media uploads work correctly

### Performance Requirements ✅

- Homepage loads in < 2 seconds

- Dashboard loads in < 3 seconds

- Search results in < 1 second

- Document download starts immediately

- Mobile responsive on all devices

### Security Requirements ✅

- HTTPS on all pages

- Passwords encrypted (bcrypt)

- Documents encrypted at rest

- HIPAA compliance verified

- Audit logs complete

- Regular security scans

### Business Requirements ✅

- 100% data migrated from old system

- Zero critical bugs in first week

- User satisfaction score > 7/10

- Registration conversion rate > 5%

- Payment processing 100% successful

## 5. Phase 2: Enhanced Operations (Months 3-4.5)

### Objective

Add business intelligence and operational efficiency features

### Phase 2 Modules

#### Module 1: Agents Management

Purpose: Track sales agents, territories, and performance

Features:

- Agent profiles and accounts

- Agent login portal

- Customer assignment to agents

- Territory management

- Commission calculation

- Performance dashboards

- Lead management

- Agent reports

Database:

sql

agents (

id, user_id, first_name, last_name,

email, phone, territory, commission_rate,

status, hired_date

)

agent_customers (

agent_id, customer_id, assigned_date

)

agent_commissions (

id, agent_id, customer_id, subscription_id,

amount, status, paid_date

)

Agent Portal Pages:

- Agent dashboard

- My customers list

- Add new customer

- Commission history

- Performance metrics

#### Module 2: Accounting & Financial Management

Purpose: Track finances, generate reports

Features:

- Transaction recording

- Payment tracking

- Refund processing

- Financial reports

- Revenue by period

- Revenue by plan type

- Revenue by agent

- Accounts receivable

- Outstanding invoices

- Payment method management

Database:

sql

transactions (

id, customer_id, subscription_id,

type, amount, payment_method,

transaction_id, status, processed_at

)

refunds (

id, transaction_id, amount, reason,

processed_by, processed_at

)

Reports:

- Monthly revenue report

- Annual revenue report

- Agent commission report

- Outstanding payments report

- Refund report

#### Module 3: Enhanced Customer Features

Additional Customer Functions:

Customer History Timeline:

- All activity displayed chronologically

- Subscription changes

- Document uploads

- Profile updates

- Login activity

- Support interactions

Customer Tags/Categories:

- Add custom tags

- Filter by tags

- Segment customers

- Marketing campaigns

Advanced Search:

- Multiple field search

- Date range filters

- Tag filters

- Subscription status filters

- Save searches

- Bulk operations

Customer Import/Export:

- CSV import

- Data validation

- Duplicate detection

- Bulk customer creation

- Export with filters

#### Module 4: Enhanced Email System

Additional Email Features:

Email Campaign Manager:

- Create campaigns

- Select recipient segments

- Schedule sending

- Track opens/clicks

- A/B testing

Email Templates:

- Custom template builder

- Variable substitution

- Preview functionality

- Template library

Automated Campaigns:

- Onboarding series

- Re-engagement campaigns

- Renewal campaigns

- Win-back campaigns

### Phase 2 Success Criteria

✅ Agents can manage their customers independently
 ✅ Commission calculations 100% accurate
 ✅ Financial reports generate correctly
 ✅ Email campaigns deliver successfully
 ✅ Customer timeline shows complete history

## 6. Phase 3: Content & Engagement (Months 4.5-6)

### Objective

Add content publishing and customer engagement features

### Phase 3 Modules

#### Module 1: Blog/Articles System

Purpose: Content marketing and SEO

Features (in Strapi):

- Article creation

- Article categories

- Article tags

- Featured images

- Author management

- Related articles

- Comments (optional)

- Article search

- Archive by date

- RSS feed

Frontend:

- Blog homepage (/blog)

- Article detail pages

- Category pages

- Tag pages

- Search functionality

- Social sharing

#### Module 2: Events Management

Purpose: Seminars and educational events

Features:

- Create events

- Event details (date, time, location)

- Event registration form

- Attendee management

- Calendar view

- Event categories

- Past events archive

- Event capacity limits

- Registration confirmations

- Reminder emails

Frontend:

- Events calendar page

- Event detail pages

- Registration form

- My registered events (customer portal)

#### Module 3: Enhanced Newsletter System

Purpose: Email marketing and engagement

Features:

- Newsletter builder

- Drag-and-drop editor

- Subscriber management

- Subscription preferences

- List segmentation

- Send scheduling

- Analytics (opens, clicks, unsubscribes)

- Archive of past newsletters

- A/B testing

- Automated sequences

#### Module 4: Resource Library

Purpose: Educational content and downloads

Features (in Strapi):

- Categorized resources

- Downloadable forms by state

- Educational PDFs

- Video library

- Searchable content

- Filter by category

- Popular resources

- Resource ratings

### Phase 3 Success Criteria

✅ Content team publishes articles independently
 ✅ Events calendar functional
 ✅ Event registrations working
 ✅ Newsletter campaigns sent successfully
 ✅ Resource library organized and searchable

## 7. Phase 4: Advanced Features (Months 6-9)

### Objective

Complete the system with all original modules and optimizations

### Phase 4 Modules

#### Module 1: Resellers Management

- Reseller accounts

- Reseller portal

- Pricing tiers

- Commission tracking

- Reseller reports

- Bulk customer import

- White-label options (if needed)

#### Module 2: Organizations/Companies

- Corporate accounts

- Multiple users per organization

- Org-level billing

- Department management

- Bulk employee enrollment

- Corporate admin portal

#### Module 3: Advanced Reporting & Analytics

- Custom report builder

- Dashboard customization

- Data export scheduler

- Google Analytics integration

- Conversion tracking

- Funnel analysis

- User behavior analytics

#### Module 4: Workflow Automation

- Approval workflows

- Task management

- Status tracking

- Automated notifications

- Escalation rules

- Workflow templates

#### Module 5: Products Catalog

- Product management

- Pricing management

- Product variations

- Inventory tracking (if physical products)

- Product recommendations

#### Module 6: Campaigns Tracking

- Marketing campaign management

- Campaign analytics

- Attribution tracking

- ROI calculation

- Landing page builder

#### Module 7: Members/Rotary Clubs

- Member organization management

- Group discounts

- Bulk registration

- Organization admin portal

- Member reporting

#### Module 8: Jobs Board (if needed)

- Job postings

- Application management

- Job categories

- Application forms

- Applicant tracking

#### Module 9: System Optimization

- Performance tuning

- Database optimization

- Caching implementation

- CDN configuration

- Image optimization

- Code splitting

- Lazy loading

- Search engine optimization

### Phase 4 Success Criteria

✅ All 28 modules functional
 ✅ Complete feature parity with old system
 ✅ System performance optimized
 ✅ User satisfaction > 8/10
 ✅ Page load times < 2 seconds

## 8. Database Architecture

### Custom API Database (PostgreSQL)

Core Tables:

sql

-- Authentication & Users

users (

id SERIAL PRIMARY KEY,

email VARCHAR(255) UNIQUE NOT NULL,

password_hash VARCHAR(255) NOT NULL,

role VARCHAR(50) DEFAULT 'customer',

email_verified BOOLEAN DEFAULT false,

created_at TIMESTAMP DEFAULT NOW(),

last_login TIMESTAMP

);

-- Customers

customers (

id SERIAL PRIMARY KEY,

user_id INTEGER REFERENCES users(id),

first_name VARCHAR(100),

last_name VARCHAR(100),

phone VARCHAR(20),

address_line1 VARCHAR(255),

address_line2 VARCHAR(255),

city VARCHAR(100),

state VARCHAR(50),

zip VARCHAR(20),

country VARCHAR(100),

date_of_birth DATE,

emergency_contact_name VARCHAR(200),

emergency_contact_phone VARCHAR(20),

status VARCHAR(50) DEFAULT 'active',

created_at TIMESTAMP DEFAULT NOW(),

updated_at TIMESTAMP DEFAULT NOW(),

created_by INTEGER REFERENCES users(id)

);

-- Subscriptions

subscriptions (

id SERIAL PRIMARY KEY,

customer_id INTEGER REFERENCES customers(id),

plan_type VARCHAR(100),

start_date DATE,

end_date DATE,

status VARCHAR(50),

price DECIMAL(10,2),

billing_cycle VARCHAR(50),

auto_renew BOOLEAN DEFAULT true,

created_at TIMESTAMP DEFAULT NOW(),

updated_at TIMESTAMP DEFAULT NOW()

);

-- Documents

documents (

id SERIAL PRIMARY KEY,

customer_id INTEGER REFERENCES customers(id),

document_type VARCHAR(100),

file_name VARCHAR(255),

file_url TEXT,

file_size INTEGER,

mime_type VARCHAR(100),

version INTEGER DEFAULT 1,

status VARCHAR(50) DEFAULT 'active',

uploaded_at TIMESTAMP DEFAULT NOW(),

uploaded_by INTEGER REFERENCES users(id)

);

-- Payments

payments (

id SERIAL PRIMARY KEY,

subscription_id INTEGER REFERENCES subscriptions(id),

amount DECIMAL(10,2),

payment_method VARCHAR(50),

transaction_id VARCHAR(255),

status VARCHAR(50),

processed_at TIMESTAMP DEFAULT NOW()

);

-- Invoices

invoices (

id SERIAL PRIMARY KEY,

customer_id INTEGER REFERENCES customers(id),

subscription_id INTEGER REFERENCES subscriptions(id),

invoice_number VARCHAR(100) UNIQUE,

amount DECIMAL(10,2),

status VARCHAR(50),

issue_date DATE,

due_date DATE,

paid_date DATE

);

-- ID Cards

id_cards (

id SERIAL PRIMARY KEY,

customer_id INTEGER REFERENCES customers(id),

card_number VARCHAR(50) UNIQUE,

emergency_code VARCHAR(50),

qr_code_data TEXT,

issued_date DATE,

status VARCHAR(50),

deactivated_at TIMESTAMP

);

-- Emergency Access Logs

emergency_access_logs (

id SERIAL PRIMARY KEY,

customer_id INTEGER REFERENCES customers(id),

accessed_by VARCHAR(255),

requestor_name VARCHAR(255),

requestor_facility VARCHAR(255),

requestor_phone VARCHAR(20),

access_method VARCHAR(50),

ip_address VARCHAR(50),

documents_accessed TEXT[],

accessed_at TIMESTAMP DEFAULT NOW()

);

-- Agents (Phase 2)

agents (

id SERIAL PRIMARY KEY,

user_id INTEGER REFERENCES users(id),

first_name VARCHAR(100),

last_name VARCHAR(100),

email VARCHAR(255),

phone VARCHAR(20),

territory VARCHAR(255),

commission_rate DECIMAL(5,2),

status VARCHAR(50),

hired_date DATE,

created_at TIMESTAMP DEFAULT NOW()

);

-- Agent Commissions (Phase 2)

agent_commissions (

id SERIAL PRIMARY KEY,

agent_id INTEGER REFERENCES agents(id),

customer_id INTEGER REFERENCES customers(id),

subscription_id INTEGER REFERENCES subscriptions(id),

amount DECIMAL(10,2),

status VARCHAR(50),

paid_date DATE,

created_at TIMESTAMP DEFAULT NOW()

);

-- Email Logs

email_logs (

id SERIAL PRIMARY KEY,

recipient_email VARCHAR(255),

template_name VARCHAR(100),

subject VARCHAR(255),

status VARCHAR(50),

sent_at TIMESTAMP DEFAULT NOW(),

opened_at TIMESTAMP,

clicked_at TIMESTAMP

);

-- System Audit Logs

audit_logs (

id SERIAL PRIMARY KEY,

user_id INTEGER REFERENCES users(id),

action VARCHAR(100),

entity_type VARCHAR(100),

entity_id INTEGER,

old_values JSONB,

new_values JSONB,

ip_address VARCHAR(50),

user_agent TEXT,

created_at TIMESTAMP DEFAULT NOW()

);

```

### Strapi CMS Database (PostgreSQL)

**Strapi Manages These Tables:**

- Pages (title, slug, content, SEO)

- Media/Files

- Menus

- Menu Items

- Articles (Phase 3)

- Events (Phase 3)

- Resources

- Upload files

**Note:** Strapi auto-generates database schema based on content types

---

### Database Relationships

```

users (1) ─────< (many) customers

customers (1) ──< (many) subscriptions

customers (1) ──< (many) documents

customers (1) ──< (1) id_cards

subscriptions (1) ──< (many) payments

subscriptions (1) ──< (many) invoices

agents (1) ──< (many) agent_commissions

customers (1) ──< (many) emergency_access_logs



## 9. Development Workflow

### Month-by-Month Breakdown

#### Month 1: Foundation & Setup

Week 1-2: Infrastructure Setup

- Set up development environments

- Configure Strapi CMS

- Create PostgreSQL databases (2 instances)

- Set up AWS S3 buckets

- Configure email service

- Set up version control (GitHub)

- Create CI/CD pipelines

- Domain and SSL setup

Tasks:

- Install and configure Strapi

- Define content types in Strapi

- Set up custom API project structure

- Database schema creation

- API architecture planning

- Design system setup

Week 3-4: Core Development Begins

- User authentication backend

- User authentication frontend

- Customer CRUD backend

- Strapi content types configured

- Homepage design and development

- Navigation system

Deliverables:

- Development environment ready

- Users can register/login

- Basic customer creation works

- Homepage live with Strapi content

#### Month 2: Core Features

Week 5-6: Customer Portal & Documents

- Customer dashboard UI

- Customer profile management

- Document upload backend (S3 integration)

- Document upload frontend

- Document viewer

- Subscription management backend

Week 7-8: Subscriptions & Emergency Access

- Subscription CRUD frontend

- Payment integration (Stripe)

- Invoice generation

- Emergency access page

- ID card generation

- Email notification system

Deliverables:

- Customers can upload documents

- Subscriptions working

- Payments processing

- Emergency access functional

- Email notifications sending

#### Month 3: Admin & Content

Week 9-10: Admin Interface

- Admin dashboard

- Customer management UI

- Subscription management UI

- Document management UI

- Reports section

- Content pages migration to Strapi

Week 11-12: Testing & Launch Prep

- Integration testing

- Security audit

- Performance testing

- Data migration from old system

- User acceptance testing (UAT)

- Bug fixes

- Documentation

Deliverables:

- Complete admin interface

- All content pages live

- System tested and secure

- Ready for soft launch

#### Month 3-4.5: Phase 2 Development

Enhanced Operations:

- Agents module (3 weeks)

- Accounting features (2 weeks)

- Enhanced customer features (1 week)

- Email campaigns (1 week)

#### Month 4.5-6: Phase 3 Development

Content & Engagement:

- Blog/articles system (2 weeks)

- Events management (2 weeks)

- Enhanced newsletter (1.5 weeks)

- Resource library (1.5 weeks)

#### Month 6-9: Phase 4 Development

Advanced Features & Optimization:

- Resellers module (3 weeks)

- Organizations module (2 weeks)

- Advanced reporting (2 weeks)

- Workflow automation (2 weeks)

- Additional modules (4 weeks)

- System optimization (3 weeks)

## 10. Resource Requirements

### Development Team

MVP Phase (Months 1-3):

Required Roles:

- 1 Full-Stack Developer (Lead) - 40 hrs/week

- 1 Frontend Developer - 40 hrs/week

- 1 Backend Developer - 40 hrs/week

- 1 UI/UX Designer - 20 hrs/week

- 1 QA Engineer - 20 hrs/week

- 1 Project Manager - 20 hrs/week

- 1 DevOps Engineer - 10 hrs/week (setup only)

Phase 2-4 (Months 3-9):

- Same core team

- Add 1 additional Full-Stack Developer

- QA Engineer full-time (40 hrs/week)

- DevOps Engineer part-time (10 hrs/week)

### Budget Estimates

Development Costs (MVP):

- Development team salaries: $150,000-250,000 (3 months)

- OR outsource to agency: $80,000-150,000

Infrastructure (Monthly):

- Hosting (AWS/GCP): $200-500/month

- Database: $100-200/month

- File storage (S3): $50-150/month

- Email service: $50-100/month

- Domain/SSL: $20/month

- CDN: $50-100/month

- Monitoring tools: $50/month

- Total: $520-1,120/month

Third-Party Services:

- Stripe fees: 2.9% + $0.30 per transaction

- Payment gateway setup: $0 (Stripe free)

Total MVP Budget: $100,000-300,000 (depending on in-house vs. outsourced)

## 11. Success Metrics

### MVP Launch Metrics (30 Days Post-Launch)

Technical Metrics:

- System uptime: > 99.9%

- Page load times: < 3 seconds

- API response times: < 500ms

- Zero critical security vulnerabilities

- < 5 critical bugs

- Mobile responsive score: 100/100

Business Metrics:

- 100% customer data migrated

- Registration completion rate: > 70%

- Document upload success rate: > 95%

- Payment processing success: > 98%

- Customer satisfaction (NPS): > 40

- Support ticket volume: < 50/month

User Adoption:

- Staff trained on new system: 100%

- Active daily users (staff): > 90%

- Customer portal login rate: > 50%

- Emergency access availability: 24/7

### Phase 2-4 Metrics

Growth Metrics:

- New registrations month-over-month: +10%

- Customer retention rate: > 85%

- Agent productivity: +20%

- Average revenue per user: +15%

Content Metrics:

- Pages published per month: > 5

- Blog traffic growth: +25%

- Email open rates: > 20%

- Event registrations: +30%

## 12. Risk Mitigation

### Technical Risks

Risk: Data Migration Failures

- Impact: High

- Probability: Medium

- Mitigation:

  - Run migration scripts multiple times in test environment

  - Parallel operation of both systems for 2 weeks

  - Complete data backup before migration

  - Rollback plan prepared

  - Data validation scripts

Risk: Performance Issues at Scale

- Impact: Medium

- Probability: Low

- Mitigation:

  - Load testing before launch

  - CDN for static assets

  - Database query optimization

  - Caching strategy (Redis)

  - Auto-scaling infrastructure

Risk: Security Vulnerabilities

- Impact: Critical

- Probability: Low

- Mitigation:

  - Security audit before launch

  - Penetration testing

  - Regular security updates

  - HIPAA compliance review

  - Encrypted data storage

  - Regular vulnerability scans

Risk: Integration Problems (Strapi + Custom API)

- Impact: Medium

- Probability: Low

- Mitigation:

  - Comprehensive API documentation

  - Integration tests

  - Clear separation of concerns

  - Fallback mechanisms

  - Error handling and logging

### Business Risks

Risk: User Resistance to New System

- Impact: High

- Probability: Medium

- Mitigation:

  - Extensive training program

  - Gradual rollout

  - Change management process

  - User feedback loops

  - Quick response to issues

Risk: Feature Gaps from Old System

- Impact: Medium

- Probability: Medium

- Mitigation:

  - Comprehensive requirements gathering

  - Regular stakeholder demos

  - UAT with actual users

  - Prioritization framework

  - Rapid iteration on feedback

Risk: Budget Overruns

- Impact: High

- Probability: Medium

- Mitigation:

  - Agile methodology (2-week sprints)

  - MVP approach (launch fast, iterate)

  - Clear scope definition

  - Regular budget reviews

  - Contingency buffer (20%)

Risk: Timeline Delays

- Impact: Medium

- Probability: Medium

- Mitigation:

  - Buffer time in schedule (15%)

  - Phased approach (MVP first)

  - Daily standups

  - Blocker tracking

  - Flexible scope

## Implementation Roadmap Summary

### Phase 1: MVP (Months 1-3)

Goal: Launch functional system with core features

- Authentication & user management

- Customer management

- Subscription management

- Document management

- Emergency access

- CMS for content pages

- Customer portal

- Admin interface

- Email notifications

Outcome: System operational, customers can register and use service

### Phase 2: Enhanced Operations (Months 3-4.5)

Goal: Add business intelligence and efficiency

- Agents module

- Accounting features

- Enhanced customer features

- Email campaigns

Outcome: Improved operational efficiency, better reporting

### Phase 3: Content & Engagement (Months 4.5-6)

Goal: Marketing and customer engagement

- Blog/articles system

- Events management

- Enhanced newsletter

- Resource library

Outcome: Better content marketing, customer engagement

### Phase 4: Advanced Features (Months 6-9)

Goal: Complete feature parity and optimization

- Resellers module

- Organizations

- Advanced reporting

- Workflow automation

- System optimization

Outcome: Full-featured system, all modules operational

## Next Steps

- Review & Approval - Stakeholders review this plan

- Budget Approval - Secure funding for project

- Team Assembly - Hire or contract development team

- Kick-off Meeting - Align team on goals and timeline

- Environment Setup - Week 1 of Month 1

- Sprint 0 - Architecture and infrastructure

- Development Begins - Week 3 of Month 1

Document Version: 1.0
Last Updated: November 22, 2025
Status: Final - Ready for Implementation
Next Review: After MVP Launch (Month 3)